Kantara Initiative - Advanced Notice & Consent Receipt - ANCR-WG Charter

**(1) WG NAME (and any acronym or abbreviation of the name):**

*Advanced Notice and Consent Receipt Work Group*
**ANCR** **WG**

**(2) PURPOSE:**

The ANCR WG will address the technical gaps, and take advantage of recent legal and standards development, to update version 1.1 of the Consent Receipt Specification.

Context: V1.1 was published on 20 February 2018 before GDPR was enacted. V1.1 was included in ISO 29184 Online Privacy Notices and Consent (released on 6 June 2020) as Appendix B where it is defined as a Consent Receipt Notice.

**(3) SCOPE:**

1. *Publish a Notice and Consent Receipt Specification to address the technical gaps in the current specification and include recent standards and other technical and legal developments.*
	1. *Update the initial consent receipt specification by specifying the explicit consent record fields for legal proof(s) of notice and proof of consent.*
	2. *In the update take advantage of ISO 29184 and other relevant technical standards, laws and policy developments.*
	3. Address technical gaps in the initial consent receipt specification, with new specifications, e.g. a data privacy vocabulary.
	4. *Innovate in accordance with* [*Kantara Operating Procedures*](https://kantarainitiative.org/confluence/pages/viewpage.action?pageId=123339479&preview=/37750179/104600198/KI%20Operating%20Procedures%20Version%203.0.pdf) and *promote a consent notice receipt (a receipt that is a notice of consent) as an international tool for human, legal and decentralized identity governance and interoperability.*

**(4) DRAFT TECHNICAL SPECIFICATIONS:** *List Working Titles of draft Technical Specifications to be produced* *(if any), projected completion dates, and the Standards Setting Organization(s) to which they will be submitted upon approval by the Membership.*

|  |  |  |  |
| --- | --- | --- | --- |
| Specifications in scope  | **Details** | **Dates**  | **Contributed Towards** |
| Consent Notice Receipt v1.2 | * Publish as a Kantara Specification
	+ Updates for creating an explicit consent record structure for proof of notice and proof of consent.
	+ Review fields and establish a consensus set of fields after review of record structure
 | January 2021 - start of group, expected 6-month effort. | * Kantara Specification
* As appropriate for ISO 27560 and related works.

  |

**(5) DRAFT RECOMMENDATIONS:** *Other Draft Recommendations and projected completion dates for* *submission for All Member Ballot.*

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Description** | **Link** | **Spec input summary** | **date reviewed** |
| None |   |   |   |   |

**(6) LEADERSHIP:** *Proposed WG Chair and Editor(s)*

* Chairs & Secretary (initial)
	+ Chair - Sal D'Agostino
	+ Vice- Chair Dr. Vitor Jesus - Trustless Team Birmingham City University
	+ Editor - Mark Lizar
	+ Secretary - tbd

**(7) AUDIENCE:** *Anticipated audience or users of the work includes*

Software developers, and product managers as a means of achieving interoperability across a wide range identity, security, and privacy of use cases. Developers of decentralized governance and next generation internet services.

Regulators looking for technical controls to implement legal requirements.

For human beings, as the implementation of the notice and consent receipts provides an alternative/complement to terms and of services and privacy policies to provide something that can be understood by people. This is in contrast to the “biggest lie on the Internet”, namely that privacy policies and terms of service address privacy concerns and provide safeguards of personal information.

Operators of identity, privacy, security, and consent systems in the real world.

**(8) DURATION:** *Objective criteria for determining when the work of the WG has been completed (or a statement that the WG is intended to be a standing WG to address work that is expected to be ongoing).*

The first phase is the completion of the specification. As in the table above this is expected to take 6 months, but there is no proposed time limit on the group.

**(9) IPR POLICY:** The Organization approved Intellectual Property Rights Policy under which the WG will operate.

[Kantara Initiative IPR Policy](https://kantarainitiative.org/wp-content/uploads/2014/08/KantaraInitiativeIPRPolicies_V2.0.pdf) - Patent and Copyright, Reciprocal Royalty Free, opt out to RAND,
<https://kantarainitiative.org/confluence/pages/viewpage.action?pageId=41025689>

**(10) RELATED WORK AND LIAISONS:** *Related work being done in other WGs or other organizations and any proposed liaison with those other WGs or organizations.*

Notice and Consent Task force at ToiP, DIACC, Kantara ISO BOT Liaison, aNG liaison, and W3C DPV among others. Numerous other previous activities and liaisons developed in the Kantara CIS WG. (now archived).

**(11) CONTRIBUTIONS (optional):** *A list of contributions that the proposers anticipate will be made to the WG.*

**(12) PROPOSERS:** *Names, email addresses, and any constituent affiliations of at least the minimum set of proposers required to support forming the WG. At least 3 proposers must be listed. At least 2 of the proposers must be Kantara Initiative Members -* [*current members list*](https://kantarainitiative.org/members/)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Proposers Name** | **Email**  | **Organization (or Individual)** | **Voting Member** | **Affiliation** |
| **Proposers Name** | **Email**  | **Organization (or Individual)** | **Voting Member** | **Affiliation** |
| Dr. Harshvander Pandit | harshvardhan.pandit [at] adaptcentre.ie | Trinity College Dublin |   | W3C Data Privacy Vocabulary WG |
| Paul Knowles | paul.knowles [at] humancolossus.org | Human Colossus | x | ToiP-Inputs and Semantics WG |
| Jan Lindquist | Jan [at] linaltec.com | Linaltec | x | Hyperledger Aries Digital Ledger Consent  |
| Sal D’Agostino | 1dmach1n35 [at] gmail.com | Individual | x | Security Industry Association, ToIP, Kantara |
| Mark Lizar | Mark [at] openconsent.com | OpenConsent | x | Trust Over IP Notice and Consent Task Force |
| Dr. Vitor Jesus | Vj [at] vitorjesus.com | Individual | x | Birmingham City University Zero Trust |